New Layered Development Schedule: (completed components are in bold)

| DUE DATE | LAYER | COMPONENT(S) |
| --- | --- | --- |
| January 30th | Functional Minimum | Map: working navigation system # Battle: working engine |
| January 30th | Low | Map: Enter/Exit Maps Map: Interact with the map using doors |
| February 18th | Functional Minimum | # Battle: overhaul of existing engine is running Overall: Battles can be initiated at random from map |
| February 18th | Low | # Battle: Enemies fight back Battle: FIGHT command for party members # Menu: Check characters STATUS Menu: Use limited ITEMS Menu: EQUIP characters with weapons and armor |
| February 18th | Desirable | Menu: Individualized characters Menu: characters equip different set of weapons and armor |

| DUE DATE | LAYER | COMPONENT(S) |
| --- | --- | --- |
| March 1st | Low | Overall: save game to external file Map: maps accessible from external file Battle: stats update to/from external file Battle: stats/equipment factor into battles Map Editor: Interface displays maps Story: a limited story for the adventure is written |
| March 13th | Desirable | Map Editor: Editor loads a sprite set Map Editor: output a map in assembler format Map Editor: loads a map from an assembler map file (*.map) Story: story is edited and finalized Story: list of enemies and map design mockups Map: new graphics based on story |
| March 29th | Desirable | Map: new maps designed on editor based upon story Map: Dialog between party members and NPC |
| March 29th | High | Overall: text based Shops implemented Overall: economy (gold from battle, gold to shops) Battle: Gain experience, level up, and get money or items Battle: ITEM command in battle |
| April 12th | High | Battle: MAGIC command implemented Menu: use white magic on menu screen Map Editor: can enter information about a tile for tables (treasure chests, doors, etc.) |
| April 12th | Extra | Scripts: basic high level script tools for prototyping a story Battle: enemies can use magic |
| April 27th | Desirable | Extensive play testing and work on video presentation |